# N409 Implementation Design

Feature-by-feature specification derived from the 409.ai admin console

| Document | N409 Implementation Design |
| --- | --- |
| Version | 1.0 |
| Date | 2026-08-08 |
| Source of requirements | docs/screenshot-catalog.md — 409.ai admin console at onboard.app.409.ai, version 0.10.1, captured 2026-08-07 |
| Codebase audited | main at f883d6a, deployed revision 79f5ba5 |
| Companion document | N409-System-Design.docx — describes N409 as built. This document describes what is left to build. |

## Contents

Purpose, method and how to read this document

Platform summary — 409.ai observed vs N409 as built

Dashboard & Analytics

Valuation Management

Workbook Editor

Report Generation

Calculation Engines

Overwrites System

Document Management

User & Role Management

Partner System

AI Integration

Email System

API Tokens & Partner API

Inbox & Comments

Intake Wizard

Consolidated gap analysis

The top ten P0 gaps

Appendix A — evidence map

Appendix B — gaps closed since the last design document

# 1. Purpose, method and how to read this document

## 1.1 Purpose

N409-System-Design.docx documents the system as built. It is a description. This document is a work order: it takes every feature visible in the 409.ai admin console, states whether N409 has it, and where N409 does not, specifies the schema, endpoints, components, logic and integration points required to close it.

The screenshot catalog is the requirements source. Where the catalog records a count — 68 overwrite fields, 20 prompts, 27 auto emails, 24 partners, 16 roles, 13 document categories — that count is treated as the target, and the audit below states the N409 figure against it.

## 1.2 Method

Every status claim in this document was verified against the tree, not carried forward from docs/409AI_FEATURE_GAPS.md (2026-07-10) or from section 13 of the existing design document (verified at 8861b0c). Both predate the specialty engine work, the platform-surfaces commit cb869ba, and the Perplexity adapter. Appendix B lists the gaps those documents record that are now closed, so a reader working from either one does not re-do finished work.

Verification was: enumerate the migrations (115 files, 86 tables), enumerate the route registrations in src/services/valuation/src/routes/ (80 files), enumerate the React router table in src/services/web-frontend/src/App.tsx, enumerate the FastAPI endpoints in both Python services, and grep for the specific identifier each feature would have to use.

## 1.3 Status labels

| Label | Meaning |
| --- | --- |
| Built | Present end to end — storage, server, client — and reachable by the role that needs it. |
| Partial | One or more layers exist and one is missing. The spec section says which. A feature whose server is complete but which nothing calls is Partial, not Built: an unreachable capability is not a capability. |
| Missing | No storage, no endpoint, no component. |
| Deliberately different | N409 does the job by another mechanism, and the difference is a decision rather than an omission. No work is specified. |

## 1.4 Priority ratings

| Rating | Definition |
| --- | --- |
| P0 | Blocks a workflow an operator or client must complete, or a capability that is paid for and cannot be delivered. Includes work that is finished but unreachable — the cost is already sunk and the value is not being collected. |
| P1 | The workflow completes but costs materially more operator time, or the surface is visibly thinner than the competitor's for a buyer comparing them. |
| P2 | Parity or polish. Deferrable without an operational consequence. |

Effort is stated as S (under a day), M (one to three days), L (over three days), for one engineer already familiar with the area.

# 2. Platform summary — 409.ai observed vs N409 as built

| Dimension | 409.ai (observed) | N409 (audited) | Verdict |
| --- | --- | --- | --- |
| Product kinds | 409A, ASC 718, ASC 820, FMV, gifts, IFRS2, IP, NAV — 8 marketed | 15 in valuation_kind: 409a fmv 718 820 gifts qsbs csop emi ifrs2 ppa goodwill esop ip fund debt | N409 ahead |
| Lifecycle states | 14 documented; sidebar exposes 7 buckets | 15 in valuation_state, paid implemented as a real gate | N409 ahead |
| Listing filter tabs | 9 named tabs with live counts and unread badges | 5 state groups + All; 12 URL filter keys; saved views | Behind on presentation |
| Report skeletons | 14 marketed report types | 16 skeletons — 15 kind-specific + generic fallback | N409 ahead |
| Overwrite fields | 68 across 6 categories | 68 across 6 categories, exact match, self-documenting registry | Parity |
| Document categories | 13+ | 13 in document_category | Parity |
| User roles | 16 tabs observed | 18 role keys, capability matrix asserted against auth/rbac.ts | N409 ahead |
| Partners | 24 rows; subdomain, prepaid, cc_emails | Same three fields, plus HMAC webhooks with a retry ladder and white-label branding | N409 ahead |
| AI prompts | 20 DB-backed prompts across 6 providers | 12 pipeline prompts + 34 narrative-section rows; Perplexity adapter built but unwired | Behind on breadth and reach |
| Email templates | 12 | 32 seeded across 6 categories, 15 declared variables | N409 ahead |
| Auto sequences | 27 (21 email + 6 SMS) | 27 across both channels | Parity |
| API tokens | Admin listing of all tokens, 4 rows | Per-partner CRUD on the partner detail page; no cross-partner listing | Behind on presentation |
| Inbox | Cross-engagement comment listing | Built, with per-reader unread state; no compose box | Partial |
| Quant engine | R/Plumber — Black-Scholes, Newton-Raphson, waterfall, Chaffee/Finnerty | Python/FastAPI, 33 engine modules, 31 endpoints; adds PWERM, CVM, hybrid, WACC build-up, volatility estimation, Ghaidarov, Longstaff, restricted-stock | N409 well ahead |
| Payments | Live Stripe | Stripe code complete and tested; unconfigured in production | Behind in production |
| Marketing | Landing, pricing, compare hub, 14 product pages, 25-article blog | All but the blog | Behind on the blog |

The headline: N409's depth exceeds 409.ai almost everywhere the engine or the data model is involved, and falls behind in three specific places — operator-facing presentation of state it already stores, the reach of the AI layer, and payments in production. The P0 list in section 18 is dominated by the third category of gap defined in §1.4: capability that is built and not reachable.

# 3. Dashboard & Analytics

## 3.1 Admin dashboard overview

409.ai — a landing dashboard with valuation statistics and a recent-activity list, plus a second screen of content below the fold.

N409 status: Partial.

GET /api/v1/stats/dashboard and GET /api/v1/valuations/counts (routes/operations.ts) serve the figures. DashboardPage.tsx renders a welcome block, four state-group counts (open, drafted, published, closed) and a link to the listing. FirmDashboardPage.tsx and GET /api/v1/firm/dashboard / /firm/attention are the richer surface, but they are firm-scoped and live at /firm, so an ops user landing at /dashboard sees the thin version.

### Implementation spec

Database. None. Every figure is derivable from valuations, valuation_comments, email_outbox and pipeline_runs.

API. Extend GET /api/v1/stats/dashboard to return, in one response:

buckets: the seven sidebar buckets of §4.2 with total and unread per bucket.

activity: the 20 most recent admin_events rows visible to the caller's scope, joined to the engagement and actor.

throughput: valuations published per week for the trailing 12 weeks.

sla: count of engagements past due_at, and count in waiting_on_client for more than 7 days.

Scope every branch through valuationScope — the same helper the listing and inbox use. A dashboard that counts rows a partner may not read is a cross-firm leak in aggregate form, which the existing sweep test (f883d6a) exists to prevent.

Frontend. Rework DashboardPage.tsx into three bands: a bucket strip (clickable, each navigating to the listing pre-filtered), an attention band (reuse AttentionBand.tsx), and an activity feed. charts.tsx already has the primitives for the throughput sparkline.

Business logic. unread per bucket is per-reader, and valuation_comment_reads already models it that way (migration 0113). Do not compute it from last_comment_at alone — that gives every reader one badge that goes stale at once, which is the bug 0113 was written to fix.

Integration points. AppLayout.tsx sidebar badges consume the same buckets payload, so the count on the nav and the count on the dashboard cannot disagree.

Priority: P1 · Effort: M.

## 3.2 Sidebar bucket counts with unread badges

409.ai — the sidebar carries live counts: Valuations 979 (6 unread), Incomplete 359, Unverified 2, In Progress 21 (4 unread), Waiting On… 22 (6 unread), Drafted 41, Published 0.

N409 status: Missing. AppLayout.tsx renders static nav labels. Counts exist server-side; nothing displays them per bucket.

### Implementation spec

API. Served by the buckets field added in §3.1. Cache for 30 seconds per (user, scope) — the nav re-renders on every route change and an uncached seven-way count on each is a self-inflicted load problem.

Frontend. A useBucketCounts() hook polling on a 60-second interval plus invalidation on the SSE workflow event already broadcast by routes/stream.ts. Badge component: total in muted type, unread in the accent colour, matching InboxPage's existing unread treatment.

Priority: P1 · Effort: S.

## 3.3 Per-valuation analytics

409.ai — not observed as a distinct surface.

N409 status: Built, ahead. GET /api/v1/valuations/:id/analytics + AnalyticsTab.tsx, plus ValuationComparePage, SensitivityPage, BridgeTab (value-bridge decomposition) and PortfolioPage. No work.

# 4. Valuation Management

## 4.1 CRUD and detail view

409.ai — cards showing action badge, ID, kind, UUID, payment status, company, user, email, phone, six dates (created, started, completed, due, drafted, published) and a message count. Detail view with User & Business Info, Application Details (UUID, status, state, kind), Dates, and Comments.

N409 status: Built. POST/GET/PATCH /api/v1/valuations, GET /api/v1/valuations/:id, GET /api/v1/valuations/:id/events. ValuationsPage.tsx (table with multi-sort, 12 filter keys, saved views, CSV/PDF/XLSX export, bulk actions) and ValuationWorkspace.tsx with 26 tabs. Every field the catalog lists is present. No work.

## 4.2 The nine named filter tabs

409.ai — admin listing tabs: All (979), Incomplete (317), Unverified (17), In Progress (29), Drafted (41), Published (575), Unread (6), Waiting On Client (22), Ignored (326).

N409 status: Partial. STATE_GROUPS in lib/types.ts is five buckets — open, in_review, drafted, published, closed — plus All. The 15 underlying states, the waiting_on_client boolean and an unread filter key all exist and are queryable; the listing simply does not name them as tabs, so an operator asking "what is stuck unverified" writes a filter instead of clicking.

This is a presentation gap over complete data, which is why it is P1 and not P2: it is the single most-used screen in the product and it is where a buyer comparing the two consoles looks first.

### Implementation spec

Database. None.

API. GET /api/v1/valuations/counts returns the five groups. Add a ?buckets=named mode returning the nine:

| Tab | Predicate |
| --- | --- |
| All | scope only |
| Incomplete | state IN ('pending','started','onboarding_completed') |
| Unverified | state = 'user_finished' |
| In Progress | state IN ('completed','paid','review','reviewed') |
| Waiting On Client | waiting_on_client = true |
| Drafted | state IN ('drafted','draft_changes','draft_accepted') |
| Published | state = 'published' |
| Unread | unread for this reader per valuation_comment_reads |
| Ignored | state IN ('ignored','cancelled','timeout') |

Define these predicates once, in domain/workflow.ts, exported as NAMED_BUCKETS, and have both the count query and the list filter consume them. Two copies of this mapping is two different answers to "how many are in progress".

Frontend. Replace the group tab strip in ValuationsPage.tsx with the nine, count on each, unread in accent. Keep the group filter as a URL alias so existing saved views and shared links do not break.

Priority: P1 · Effort: S.

## 4.3 Status workflow — the fifteen states

409.ai — 14 documented states; the observed flow is Pending → Incomplete → Unverified → In Progress → Waiting On Client → Drafted → Published, with Ignored off to one side and loops back from Drafted.

N409 status: Built, ahead.

valuation_state: pending, started, onboarding_completed, user_finished, completed, paid, review, reviewed, drafted, draft_accepted, draft_changes, published, timeout, cancelled, ignored. paid (migration 0107) is the fifteenth and is a real gate between completed and review rather than a status flag. POST /valuations/:id/workflow/advance|restart|reassign, POST /valuations/bulk, POST /valuations/bulk-action, auto-advance, the publish gate (domain/publishGate.ts) and transition side effects are all present and tested.

One caveat, not a code gap: nothing enters paid on its own except a Stripe settlement, and Stripe is unconfigured in production (§13.5 / P0-1). The path is real and tested; the provider is missing.

## 4.4 Partner Valuation listing

409.ai — a separate partner-scoped listing, 349 rows, its own tab set and its own sort/search sidebar (sort by created-at asc/desc; search by UUID, company name, user email, user first/last name, partner).

N409 status: Partial. PartnerPortalPage.tsx at /partner is the partner's own view; the ops-side partner-scoped listing is the main listing with partner_id set. Every search field the catalog names is a supported filter key. What is absent is the saved entry point — a partner-scoped listing an ops user reaches in one click with counts of its own.

### Implementation spec

Ship it as a saved view, not a new page. SavedViews.tsx and the saved_views table (migration 0088) already do this: seed one system view per partner-scoped listing, or add a /valuations?partner_id=… link on PartnerDetailPage. Building a second listing page duplicates the filter, sort, export and scope logic that the sweep test in f883d6a covers on the first one.

Priority: P2 · Effort: S.

## 4.5 Network Items

409.ai — a per-valuation sidebar entry under DATA, catalogued as a "network/comparable items list".

N409 status: Missing. No network_item identifier anywhere in the tree, and no persisted per-company comparable set. Comparables today are: computed inside the engine (engine/comparables.py — SIC similarity, size/growth proximity scoring, screening reasons, quartile statistics), selected by the comp_selection agent, and summarised into the 16 market_comparables overwrite fields. The aggregate is stored; the individual peer rows the analyst screened to get there are not.

That is a defensibility gap as much as a feature gap. An auditor asking "which companies were in your peer set and why was Acme excluded" is asking for rows N409 does not keep.

### Implementation spec

Database. New migration:

CREATE TABLE comparable_items ( id ulid PRIMARY KEY, valuation_id ulid NOT NULL REFERENCES valuations(id) ON DELETE CASCADE, ticker text, name text NOT NULL, sic text, source text NOT NULL CHECK (source IN ('ai','analyst','market_feed')), included boolean NOT NULL DEFAULT true, exclude_reason text, revenue_ltm numeric(20,2), revenue_ntm numeric(20,2), ebitda_ltm numeric(20,2), ebitda_ntm numeric(20,2), ev numeric(20,2), score numeric(6,4), score_breakdown jsonb NOT NULL DEFAULT '{}', created_by ulid REFERENCES users(id), created_at timestamptz NOT NULL DEFAULT now(), updated_at timestamptz NOT NULL DEFAULT now() ); CREATE INDEX comparable_items_valuation_idx ON comparable_items (valuation_id, included); CREATE UNIQUE INDEX comparable_items_ticker_uq ON comparable_items (valuation_id, ticker) WHERE ticker IS NOT NULL;

exclude_reason is NOT NULL-in-spirit: enforce at the route that included = false requires a reason. An exclusion without a reason is the one row an auditor will ask about.

API. New routes/comparables.ts:

GET /api/v1/valuations/:id/comparables — rows plus derived multiple statistics.

POST /api/v1/valuations/:id/comparables — analyst adds a peer.

PATCH /api/v1/valuations/:id/comparables/:itemId — edit, include/exclude with reason.

DELETE /api/v1/valuations/:id/comparables/:itemId — analyst-sourced rows only; AI-sourced rows are excluded, never deleted, so the agent's output stays auditable.

POST /api/v1/valuations/:id/comparables/screen — run engine/v1/comparables over the current set and persist scores and screening reasons.

Frontend. pages/valuation/ComparablesTab.tsx at /valuations/:id/comparables: table with source badge, include toggle, score column, inline exclude-reason prompt, an "Add peer" row and a "Re-screen" action. Register in App.tsx and in the workspace tab list.

Business logic. engine/comparables.py already computes score_company, screen_comparables, _screen_out_reason, multiple_statistics and primary_multiple. The engine stays the calculator; this table is the record of what it was given and what the analyst overrode. Feed the included set into the market approach rather than the overwrite aggregates when rows exist, and keep the overwrite fields as the fallback for engagements with no peer rows.

Integration points. comp_selection agent writes with source='ai'. engine/v1/market-feed writes with source='market_feed'. Exhibit generation (domain/reportExhibits.ts) gains a peer-set exhibit — this is currently the weakest exhibit in a market-approach report. Evidence bundle (routes/evidence.ts) includes the rows.

Priority: P1 · Effort: M.

## 4.6 Per-valuation counters

409.ai — the detail header shows Pending files (2), My tasks (0), All tasks (2), Chat (2).

N409 status: Partial. GET /api/v1/tasks and /valuations/:id/tasks serve tasks; /valuations/:id/comments serves chat; /valuations/:id/documents serves files. The workspace does not surface the four counters in the header.

Spec. Add a counters object to GET /api/v1/valuations/:id — { pending_files, my_tasks, all_tasks, unread_comments } — and render it as a chip row in ValuationWorkspace.tsx. pending_files is documents in a category requiring review; define it as documents WHERE reviewed_at IS NULL.

Priority: P2 · Effort: S.

# 5. Workbook Editor

## 5.1 The four tabs

409.ai — a workbook editor with exactly four tabs: Company Overview, Captable, Financials, Valuation Params.

N409 status: Built, and better factored.

domain/workbookTabs.ts defines WORKBOOK_TAB_KEYS = ['company_overview','captable','financials','valuation_params'] — the same four. It assembles them as a read-only view over five tables (company_profiles, cap_tables, valuations, valuation_params, workbook_cells) with the override layer applied on top, and every field carries three things a form needs: its source, whether an analyst override is superseding it, and the endpoint that edits it (TAB_SOURCE_ENDPOINTS).

GET /valuations/:id/workbook, GET /valuations/:id/workbook/tabs, PATCH /valuations/:id/workbook. Frontend: WorkbookTab.tsx with per-cell PATCH, derived-cell handling, "Export auditor workbook" and "Save workbook".

The design decision worth preserving: writes go to the route that owns the table, not to the workbook. The view never becomes a second way to mutate a valuation. No work.

## 5.2 Cap-table structure graph

409.ai — not observed.

N409 status: Built, ahead. CapTableGraph.tsx + domain/capTableGraph.ts render conversion and seniority ranks as columns, and catch the class of error per-row validation cannot: a stack where half the classes declare a seniority. No work.

# 6. Report Generation

## 6.1 Report types

409.ai — 14 marketed report products (409A, ASC 718, ASC 820, FMV, gifts, IFRS2, IP, NAV among them).

N409 status: Built, ahead. 16 skeletons in domain/report.ts — one per valuation_kind (15) plus a generic fallback — each closed with the shared certification block. Per-kind exhibits in domain/reportExhibits.ts, specialtyExhibits.ts and navExhibits.ts. No work.

## 6.2 Report editor and versions

409.ai — a HAML template editor with a version badge (#1861.v0), a Report PDF link, and a Versions sidebar entry.

N409 status: Built. reports + report_versions (migration 0010). GET/PUT /valuations/:id/report, GET /valuations/:id/report/versions, POST /valuations/:id/report/revert, POST /valuations/:id/report/render, GET /valuations/:id/report.pdf. ReportTab.tsx with draft/accepted/changes-requested/published status, render, download, restore. RichTextEditor.tsx rather than a HAML textarea — a deliberate difference, and the better one: an analyst editing raw template syntax is one typo from an unrenderable opinion.

The PDF pipeline (src/services/report) has nine dedicated test files covering branding, accessibility, charts, navigation, typography, tables and pathological input. No work.

## 6.3 Narrative prompt library UI

N409 status: Partial — server complete, no client.

Migration 0114 created narrative_prompts with 34 seeded rows: per-section guidance keyed (kind, section_key), kind IS NULL being the base library, with default_guidance preserved so a reset needs no redeploy. Five endpoints exist: GET /admin/narrative-prompts, GET /admin/narrative-prompts/preview/:kind, GET|PATCH /admin/narrative-prompts/:id, POST /admin/narrative-prompts/:id/reset.

The server chain is complete and verified end to end: routes/ai.ts:188 passes the resolved library as narrative_sections in the pipeline payload, and ai/app/agents/report_narrative.py:sections_for() consumes it, falling back to its module-level SECTIONS tuple only when the payload carries none. Table → route → agent all work.

grep -rn "narrative-prompts" src/services/web-frontend/src returns nothing. So the missing layer is exactly one page. The whole point of moving this out of a Python tuple was to let a reviewer change DLOM framing and conclusion wording without a deploy; without a UI they still cannot — they need an engineer with a bearer token. The migration's own rationale is unfulfilled by a single missing component.

### Implementation spec

Database. None.

API. None.

Frontend. pages/AdminNarrativePromptsPage.tsx at /admin/narrative-prompts, ops+ only:

Kind selector (base library plus the 15 kinds), showing for each section whether the row is base, an override, or absent.

Per-section editor: label, guidance (textarea), sort_order, enabled toggle, and a Reset button wired to the reset endpoint with a confirm.

A dirty-state guard, and a diff against default_guidance so an editor can see what they changed.

A Preview panel calling GET /admin/narrative-prompts/preview/:kind, showing the assembled section list in order — the base-plus-override resolution is exactly what an editor gets wrong unaided.

Add to the admin nav in AppLayout.tsx next to /admin/prompts.

Integration points. None to build — the agent already consumes the library. An edit made through this page changes the next drafted narrative with no further wiring.

Priority: P0 · Effort: S. P0 because the capability is built, wired all the way to the model, and unreachable by the only people it was built for — and because it is the mechanism by which every specialty deliverable stops reading as a 409A with the title swapped. One page, no schema, no endpoints, no integration.

# 7. Calculation Engines

## 7.1 Coverage

409.ai — an R package behind Plumber: Black-Scholes, Newton-Raphson, waterfall, Chaffee/Finnerty.

N409 status: Built, well ahead. 33 modules under src/services/engine-wrapper/app/engine/, 31 endpoints on the FastAPI surface:

| Area | Modules | Status |
| --- | --- | --- |
| Allocation | approaches.py, current_value.py, pwerm.py, hybrid.py, waterfall.py | Built — OPM, backsolve, CVM, PWERM, hybrid, full equity waterfall |
| Option maths | bs.py, newton.py, compounding.py | Built |
| DLOM | dlom.py | Built — Chaffee, Finnerty, Ghaidarov, Longstaff, restricted-stock studies, qualitative |
| Income | projection.py, wacc.py | Built — DCF with WACC build-up |
| Market | comparables.py, market_data.py, market_feed.py | Built — SIC similarity, proximity scoring, quartiles, LTM and NTM |
| Asset | intangibles.py | Built — cost-to-replicate and NAV |
| Specialty | qsbs.py, emi_csop.py, esop.py, smb.py, impairment.py, fair_value_820.py, gift_estate.py, ifrs2.py | Built — all eight |
| Measurement | fund_valuation.py, debt_valuation.py, rollforward.py | Built — NAV, LP waterfall, calibration, debt + rating spread |
| Quality | validate.py, anomalies.py, sensitivity.py, volatility.py, errors.py | Built |

Backsolve, OPM, DCF, market, asset, DLOM — every engine the section brief names is present, and the DLOM and 820/gifts/IFRS2 gaps recorded in the previous design document are closed (Appendix B).

## 7.2 Specialty engine workspace UI

N409 status: Partial — server complete, no client.

POST|GET /api/v1/valuations/:id/specialty and GET /valuations/:id/hmrc-form are live and tested. App.tsx has no specialty route, and CalculationsTab.tsx shows only the 409A engines. Ops run the specialty engines over the API with curl.

Eight engines and eleven product kinds are therefore operable only by someone comfortable with a bearer token. This is the single largest built-but-unreachable surface in the tree.

### Implementation spec

Database. None — POST /specialty already persists a calculation row.

API. None.

Frontend. pages/valuation/SpecialtyTab.tsx at /valuations/:id/specialty:

Dispatch on valuation.kind to the right engine and its input form. The kind→engine map exists in domain/specialty.ts; read it from the server via a schema endpoint rather than duplicating it in TypeScript.

A "Run <kind> engine" button, a result panel, and a history list from GET /specialty.

For emi and csop, a Download HMRC form action against GET /valuations/:id/hmrc-form.

Render results through the same numeric formatting the 409A CalculationsTab uses, so two engines' outputs do not disagree on how a currency is printed.

Show the tab only for kinds that have a specialty engine; a Run button on a 409A that 422s is worse than no button.

Integration points. Specialty exhibits already exist (domain/specialtyExhibits.ts), so once a calculation is stored the report picks it up with no further work.

Priority: P0 · Effort: M. Frontend-only, and it converts eight finished engines from ops-only to product.

## 7.3 Calculation badge and refresh

409.ai — the sidebar Calculations entry carries a progress badge (0/5) and a refresh button.

N409 status: Partial. POST /valuations/:id/calculations/preflight returns the pre-flight validation state and GET /calculations the history; CalculationsTab.tsx runs and displays. The workspace nav shows no n/m badge.

Spec. Derive m from the approaches enabled in valuation_params and n from those with a successful result in the latest calculation; expose as counters.calculations on GET /valuations/:id (same object as §4.6) and badge the nav item. The refresh button is a re-run of the existing POST.

Priority: P2 · Effort: S.

## 7.4 Stale stored calculations

N409 status: Known data gap, carried from REVISION.

Commit 99383b2 changed the single-breakpoint backsolve. Every calculation already stored that took that path with a non-zero option pool holds an equity value low by roughly the pool's share, and any report rendered from one still says so. Nothing re-runs them and nothing flags which are affected.

Spec. This needs a list before it needs a migration — published opinions cannot be silently rewritten.

A read-only ops report: calculations where results.approaches.opm_backsolve.method = 'backsolve_single' and inputs.options_outstanding > 0, joined to engagement, state and whether a report was rendered from it.

Surface it on AdminJobsPage or a new /admin/data-remediation page.

For unpublished engagements, a bulk re-run action. For published ones, a flag on the workspace and a decision recorded in methodology_decisions — never an automatic rewrite.

The same shape applies to the stale QA reviews gap (qa_reviews rows whose calculation's results.discounts.dlom_method is chaffee or finnerty and whose checks carry no dlom_range). Build one remediation-list surface that hosts both queries.

Priority: P1 · Effort: M.

# 8. Overwrites System

## 8.1 The 68 fields

409.ai — 68 configurable fields across 6 categories, documented in an Overwrites Explorer at /admin/overwrites_doc, reached from the Documentation sidebar link.

N409 status: Built — exact parity.

domain/overwrites.ts declares exactly 68 fields across the six categories, sized to match production: company_info 7, financial_metrics 17, forecasts 12, valuation_params 15, market_comparables 16, reporting 1. Each field carries key, category, class (numeric/date/character), label, description, example and optional min/max.

GET /api/v1/overwrites/schema serves the registry — the same declaration that validates writes, so the documentation cannot drift from the validator. GET /valuations/:id/overwrites, PUT /valuations/:id/overwrites/:field_key. Frontend: OverwritesSchemaPage.tsx at /schema/overwrites (the explorer) and OverwritesTab.tsx (per-valuation editing). The workbook view marks which fields an override is currently superseding.

No work.

# 9. Document Management

## 9.1 Categories

409.ai — an upload interface with 13+ categories: cap table, financial, corporate documents, pitch deck, IP, misc, articles of incorporation, shareholder agreement, stock option plan, board resolution, certificate of good standing, bylaws, operating agreement.

N409 status: Built — parity at 13.

document_category carries 13 values after migration 0112 expanded 0105's six. domain/documentCategories.ts is the registry. POST|GET /valuations/:id/documents, GET /valuations/:id/documents/categories. Upload security is documented in the existing design §12.7. AI summarisation per category exists as ai_pipeline values (corporate_documents, pitch_deck, stock_option_plan, shareholder_agreements, board_resolutions, intellectual_property, prior_valuations).

## 9.2 Legacy files still in uploads

N409 status: Known data gap.

The seven categories 0112 added are reachable and nothing was moved into them. Every corporate file already on the platform is still in uploads, because re-filing from a filename is the silent reclassification 0105 exists to prevent.

Spec. An ops triage queue rather than a migration: a filtered document list (category = 'uploads' AND kind = 'other') with a category dropdown per row and a bulk-assign for a selected set, on AdminRetentionPage or a new /admin/documents page. Optionally seed the dropdown with the SUMMARIZE_ATTACHMENT pipeline's classification as a suggestion — never an auto-apply.

Priority: P2 · Effort: S.

# 10. User & Role Management

## 10.1 Roles

409.ai — 16 role tabs: All, Valuation Users, Admin, Auto, Contributing Reviewer, Data, Data Supervisor, God, Investor, Main Reviewer, Member, Partner, Reviewer, Spa, Supervisor, Support, Support Supervisor, Ignored.

N409 status: Built, ahead.

0002_seed_roles.sql seeds 17 keys — valuation_user, admin, god, supervisor, support, support_supervisor, reviewer, main_reviewer, contributing_reviewer, data, data_supervisor, partner, member, investor, auto, spa, ignored — plus auditor added later, for 18. domain/permissions.ts describes the capability matrix and is asserted against auth/rbac.ts role by role, so the catalog and the enforcement cannot drift. The frontend reads the served catalog rather than keeping its own copy.

## 10.2 User listing

409.ai — 1,402 users; columns ID, first name, last name, email, roles, partner, phone, verified, SSO. Search by ID, partner, email, first/last name, phone, verified, SSO provider. Download CSV, actions sidebar, new-user button.

N409 status: Built. routes/adminUsers.ts, AdminUsersPage.tsx. SSO (routes/adminSso.ts, saml.ts, scim.ts), MFA (mfa.ts), invitations and email verification all present — beyond what the catalog shows. No work.

# 11. Partner System

## 11.1 Partner records

409.ai — 24 partners; columns ID, name, subdomain, prepaid, CC emails.

N409 status: Built — parity plus. partners carries subdomain (migration 0106), prepaid and cc_emails (0113). AdminPartnersPage.tsx, PartnerDetailPage.tsx with firm-scoped engagement list and token management. No work.

## 11.2 White-label subdomains

409.ai — a white-label subdomain per partner.

N409 status: Built, ahead. 0050_partner_white_label.sql, 0091_white_label_branding.sql, 0106_partner_subdomains.sql, domain/partnerSubdomain.ts, routes/branding.ts, BrandingPage.tsx, PartnerLoginPage.tsx at /partner/:slug/login. PDF branding is asserted in report/test/pdfBranding.test.ts. No work.

## 11.3 Partner webhooks

409.ai — not observed.

N409 status: Built, ahead. HMAC-signed delivery with a retry ladder (0102, 0103), domain/partnerWebhooks.ts, GET /admin/webhooks/deliveries/stats, POST /admin/webhooks/retry. Webhook targets inside the network are refused (bdecfb8). No work.

# 12. AI Integration

This section holds the largest genuine capability gap in the product.

## 12.1 Prompt registry

409.ai — 20 prompts in a searchable admin list, each bound to a bot provider: perplexity, perplexity-PRO, bedrock-SONNET35, Anthropic-SONNET_5, Anthropic-OPUS_4_8, Anthropic-HAIKU_4_5. Named prompts include industry_outlook, market_au/si/us/ca/uk/un, competitor, company_overview, industry_overview, AI:FindRelevantTags, Ai:AnoymizeCaptable, Industry_finder, FIND_MAPPING_AND_SOURCES, FIND_COMPARABLES, MISSING_DATA_SUMMARY, SUMMARIZE_ATTACHMENT, SET_VALUATION_PARAMS, CREATE_MISSING_ENTRIES, REVIEW_REPORT.

N409 status: Partial.

The machinery is better than 409.ai's: ai_prompts is one row per pipeline with model, enabled and updated_by; prompt_versions (0045) versions every edit; GET /admin/prompts, /admin/prompts/models, PATCH /admin/prompts/:id, /versions, /revert, and a /test endpoint that runs a prompt without saving. BotPromptsPage.tsx at /admin/prompts is the UI.

The breadth is thinner. AI_PIPELINES is 12: missing_data, extract, comparables, summarize, qa, explain, cap_table, comp_selection, report_narrative, assumptions, audit_defense, roll_forward. Mapping the catalog's 20 onto those:

| 409.ai prompt | N409 equivalent | Status |
| --- | --- | --- |
| MISSING_DATA_SUMMARY | missing_data | Built |
| FIND_MAPPING_AND_SOURCES | extract | Built |
| FIND_COMPARABLES | comparables, comp_selection | Built |
| SUMMARIZE_ATTACHMENT | summarize + 7 per-category pipelines | Built, ahead |
| REVIEW_REPORT | qa + deterministic checks | Built, ahead |
| SET_VALUATION_PARAMS | assumptions | Built |
| CREATE_MISSING_ENTRIES | cap_table | Built |
| Ai:AnoymizeCaptable | ai/app/anonymize.py | Built |
| company_overview, industry_overview, industry_outlook | — | Missing |
| competitor | — | Missing |
| market_au, market_si, market_us, market_ca, market_uk, market_un | — | Missing |
| Industry_finder, AI:FindRelevantTags | — | Missing |

Eleven prompts missing, and they are one coherent family: live market and industry research. See §12.3.

## 12.2 Model routing

409.ai — six provider/model bindings, most on perplexity-PRO, newest on Anthropic Sonnet 5 / Opus 4.8 / Haiku 4.5, one on Bedrock Sonnet 3.5.

N409 status: Partial. ai/app/openrouter.py with a three-model fallback and a model column per prompt; GET /admin/prompts/models serves the configured set. No Bedrock adapter — that is a deployment-topology choice, not a capability gap, and no work is specified for it.

The real difference: 409.ai routes per prompt to a provider chosen for the job — research prompts to Perplexity, drafting prompts to Claude. N409 has both providers and routes only to one of them. §12.3.

## 12.3 Perplexity market research — built and unwired

N409 status: Partial. This is the highest-value P0 in the document.

ai/app/perplexity.py is a complete, thoughtfully-fenced Sonar client: web-grounded research with citations, its own budget and deadline handling, and a hard refusal of any prompt carrying the redaction placeholders — because their presence is positive proof that confidential client text was routed to a search provider by mistake. POST /ai/v1/research exposes it. tests/test_perplexity.py and tests/test_research_route.py cover it.

And nothing calls it. grep -rn "research" src/services/valuation/src src/services/web-frontend/src returns three unrelated hits — a comment, and two lines of marketing copy. There is no route in the valuation service, no pipeline entry, no storage for a research result, no UI, and no thread into report_narrative.

The consequence is exactly what the previous design document predicted before the adapter was written: industry-conditions and market-outlook paragraphs are written from the uploaded corpus and analyst knowledge alone, and are the weakest part of a generated draft. The adapter closed the hard half of that problem months ago and the product has not collected the benefit.

### Implementation spec

Database. New migration 0116_market_research.sql:

CREATE TABLE market_research ( id ulid PRIMARY KEY, valuation_id ulid NOT NULL REFERENCES valuations(id) ON DELETE CASCADE, topic text NOT NULL, -- see the topic registry below region text, -- 'us','uk','au','si','ca','un' or NULL question text NOT NULL, -- what was actually asked answer text NOT NULL, citations jsonb NOT NULL DEFAULT '[]', -- [{url,title,snippet}] model text NOT NULL, requested_by ulid REFERENCES users(id), created_at timestamptz NOT NULL DEFAULT now(), superseded_at timestamptz -- append-only; a re-run supersedes ); CREATE INDEX market_research_valuation_idx ON market_research (valuation_id, topic) WHERE superseded_at IS NULL;

Append-only with superseded_at rather than an update: a report cites the research it was drafted from, and overwriting it makes the citation a lie. The same reasoning as qa_reviews.

Extend ai_pipeline in a separate migration (Postgres forbids using a new enum value in the transaction that adds it — the same constraint 0107 and 0109 document):

ALTER TYPE ai_pipeline ADD VALUE IF NOT EXISTS 'market_research'; ALTER TYPE ai_pipeline ADD VALUE IF NOT EXISTS 'industry_overview'; ALTER TYPE ai_pipeline ADD VALUE IF NOT EXISTS 'industry_outlook'; ALTER TYPE ai_pipeline ADD VALUE IF NOT EXISTS 'competitor_analysis'; ALTER TYPE ai_pipeline ADD VALUE IF NOT EXISTS 'company_overview'; ALTER TYPE ai_pipeline ADD VALUE IF NOT EXISTS 'industry_finder';

AI service. A research family in pipelines.py that — unlike every other pipeline — must not route through _ask's redaction, because a redacted question is unanswerable by a search engine. Instead:

Each research pipeline takes only fields explicitly marked public: industry, SIC code, region, and public comparable tickers. The company's own name, cap table and financials never enter the prompt.

Build the question from a template, not from client text. This is the enforcement: if the prompt is assembled from a fixed template plus a whitelist of public fields, there is no path by which confidential text reaches Sonar, and the placeholder check in perplexity.py remains a second line of defence rather than the only one.

Add a test asserting that a research prompt built from a valuation containing a distinctive company name does not contain that name.

Topic registry, mapping the eleven missing prompts:

| Topic | Region-scoped | 409.ai prompt |
| --- | --- | --- |
| industry_overview | no | industry_overview |
| industry_outlook | no | industry_outlook |
| market_conditions | yes | market_au/si/us/ca/uk/un |
| competitor_analysis | no | competitor |
| company_overview | no | company_overview |
| industry_finder | no | Industry_finder, AI:FindRelevantTags |

market_conditions is one prompt with a region parameter, not six prompts. 409.ai's six regional variants are the same question with a different market named; six rows is six places to fix a wording change.

Valuation service. New routes/research.ts:

POST /api/v1/valuations/:id/research — body {topic, region?}; assembles the public-field payload, calls POST /ai/v1/research over the internal-auth channel, persists a market_research row, supersedes the prior row for that (valuation_id, topic, region).

GET /api/v1/valuations/:id/research — current rows with citations.

POST /api/v1/valuations/:id/research/refresh-all — re-run every topic; ops-only, rate-limited.

Register in the route audit plugin and add the partner-scope sweep case, per the pattern in f883d6a.

Frontend. pages/valuation/ResearchTab.tsx at /valuations/:id/research: one card per topic showing the answer, its citations as links, when it was retrieved, and a Refresh action. A "stale" marker when created_at is more than 90 days before the valuation date — research older than the measurement date is a finding, not a footnote.

Business logic. Thread the research into drafting: report_narrative receives the current market_research rows for the sections whose guidance references market conditions, and the citations flow into the report's source list. This is where the value is actually collected — everything before it is plumbing.

Integration points. routes/evidence.ts includes research rows and citations in the evidence bundle. domain/reportExhibits.ts gains a sources exhibit. narrative_prompts guidance text for the industry and market sections should reference the research fields, which is a content edit through the §6.3 UI.

Priority: P0 · Effort: L. Largest single item in the document, and the one that most changes the quality of the deliverable.

## 12.4 Analyst agents

409.ai — not observed.

N409 status: Built, ahead. Six agents under ai/app/agents/: cap_table, comp_selection, report_narrative, assumptions, audit_defense, roll_forward, each sharing the pipeline-job and prompt-registry machinery, with calculation-dependent agents refusing to run without one. No work.

# 13. Email System

## 13.1 Templates

409.ai — 12 templates at /admin/communication_templates, columns ID, name, subject, content, category, timestamps, grouped Incomplete / Drafted / Unverified / Published, with variables {{invitation_link}}, {{valuation_link}}, {{payment_link}}, {{user_first_name}}, {{sample_report}}.

N409 status: Built, ahead. 32 seeded templates across six categories (account, open, in_review, drafted, published, closed) after 0113, with 15 declared variables validated at edit time — renderTemplate leaves an unknown placeholder verbatim at send time, so an undeclared variable used to reach the client as literal {{typo}}. Flagged at the row and in the editor now, and previewable against a real engagement. routes/communications.ts, TemplatesPage.tsx. No work.

## 13.2 Auto emails and SMS

409.ai — 27 sequences (21 email, 6 SMS), tabs All/Email/SMS, columns ID, subject, name, content, category, channel, promotional, timestamps.

N409 status: Built at parity, one column short.

comm_channel is ('email','sms'); auto_emails carries trigger_state, condition, delay_hours, repeat_hours, max_sends, template_key, enabled. 0051 seeded five, 0104 the remaining twenty-two, for 27. The condition vocabulary is richer than 409.ai's: always, unpaid, no_documents, waiting_on_client, paid, intake_incomplete, no_captable, …. POST /admin/auto-emails/run drives the drip; notification_preferences (0046) is the client's kill switch; email_outbox has a claim protocol (0095) so a restart cannot double-send.

Missing: the `promotional` flag. grep -rn "promotional" src/services/valuation returns nothing. 409.ai marks several campaigns promotional. That flag is not cosmetic — it is the CAN-SPAM / GDPR / PECR distinction between a transactional message a client cannot opt out of and a marketing message they can. Without it, either the renewal and feedback campaigns are being sent as transactional (a compliance exposure) or the unsubscribe suppresses status notifications a client needs (a service failure).

### Implementation spec

Database.

ALTER TABLE auto_emails ADD COLUMN promotional boolean NOT NULL DEFAULT false; -- Marketing-side campaigns from 0104. Everything else stays transactional. UPDATE auto_emails SET promotional = true WHERE template_key IN ('renewal_reminder','report_feedback', 'material_event_check_in','ignored_reengagement', 'timeout_reengagement','cancelled_followup');

Defaulting to false is the safe direction: mislabelling a marketing message as transactional is a compliance problem, and mislabelling a transactional one as marketing silences a client's status updates. Neither is acceptable, so the default is the one an operator must consciously change, and the seed above is explicit about which six it changes.

API. Accept and return promotional on POST|PATCH /admin/auto-emails. In the send path, gate promotional campaigns on the marketing consent flag in notification_preferences — add one if none exists — and append an unsubscribe footer to promotional sends only.

Frontend. A Promotional checkbox column on CommunicationsPage.tsx, and the All/Email/SMS tab set the catalog shows.

Business logic. Suppression is asymmetric: a marketing opt-out suppresses promotional = true only. A transactional send ignores marketing consent. Encode this in one predicate in domain/communications.ts and test both directions.

Priority: P1 · Effort: S. Small, and it is a compliance control.

## 13.3 Outbox and delivery

409.ai — not observed.

N409 status: Built, ahead. EmailOutboxPage.tsx, POST /admin/outbox/retry, the claim protocol in 0095, SMS routed through the same outbox with the phone in to_email for channel = 'sms'. No work.

# 14. API Tokens & Partner API

## 14.1 Token administration

409.ai — an API Tokens page listing all 4 tokens across partners, columns User, Partner, Client, Client secret (masked).

N409 status: Partial. GET|POST /api/v1/partners/:partnerId/tokens and DELETE /api/v1/api-tokens/:id exist, and PartnerDetailPage.tsx manages tokens for one partner. There is no cross-partner listing, so answering "who currently holds API credentials" means visiting 24 partner pages.

### Implementation spec

Database. None.

API. GET /api/v1/admin/api-tokens — every token, joined to partner and issuing user, returning token_prefix and never token_hash (the plaintext secret is shown once at creation and stored hashed). api_tokens already carries created_at, last_used_at and revoked_at (migration 0020), so the listing can answer the question actually worth asking of a credential list — which tokens are dormant — with no schema change.

Frontend. pages/AdminApiTokensPage.tsx at /admin/api-tokens: table with partner, user, client id, masked secret, created, last used, and a revoke action per row. Link from AdminPartnersPage.

Priority: P2 · Effort: S.

## 14.2 Partner API

409.ai — a REST API for partners.

N409 status: Built, ahead. routes/partnerApi.ts, ApiDocsPage.tsx at /partner/api-docs, HMAC-signed webhooks with retries, Idempotency-Key replay protection. No work.

# 15. Inbox & Comments

## 15.1 Shared inbox

409.ai — an Inbox listing valuation comments across engagements; columns Thread, Body, User, Kind, Valuation; an unread badge on the nav.

N409 status: Built, ahead in correctness.

0113 added valuation_comment_reads. GET /api/v1/inbox, /inbox/unread-count, POST /inbox/read, /inbox/read-all. InboxPage.tsx. Read state is per (reader, engagement) — last_comment_at is a property of the thread and unread is a property of the reader, and the scope filter is valuationScope reproduced in SQL so filtering happens before LIMIT rather than after (filtering after LIMIT hands a partner four rows and calls it page one).

## 15.2 Compose from the inbox

N409 status: Partial — known gap.

There is no compose box. Replying goes through the engagement's own thread, which is correct — one write path owns the kind rules, mention parsing and the realtime broadcast — but means answering from the inbox is two clicks and a page load.

Spec. An inline reply box on each inbox row that POSTs to /api/v1/valuations/:id/comments, the existing write path, and optimistically appends. Do not add an inbox-specific write endpoint; the second write path is how the mention parsing and the broadcast drift apart.

Priority: P2 · Effort: S.

## 15.3 Comment kinds and chat

409.ai — per-valuation Chat, and comments of kind email.

N409 status: Built. COMMENT_KINDS = ['chat','note','email'], email_meta on the row, pinning, mentions (0089), SSE broadcast via routes/stream.ts, POST /api/v1/inbox/email for inbound. CommentThread.tsx. No work.

# 16. Intake Wizard

## 16.1 Client-facing onboarding

409.ai — not reachable from the admin panel; /admin/valuations/new returns Access Denied and /admin/partner_valuations/new a 500. The intake wizard is a client-facing flow.

N409 status: Built, ahead.

GET /api/v1/intake/schema and domain/intakeKinds.ts — per-kind intake sections for all 15 kinds.

GET|PUT /valuations/:id/questionnaire, POST /questionnaire/submit (0072).

GET /api/v1/onboarding/progress and OnboardingPage.tsx — the eight-step wizard.

client_intake_links (0092), routes/clientIntake.ts, ClientIntakePage.tsx at /intake, IntakeLinksPanel.tsx — tokenised links so a client completes intake without an account.

valuationSelector.ts + WhichValuationPage.tsx — the selector quiz.

PhoneInput.tsx — country-code selector (the previous design document's §13.11 gap, closed).

dataCompleteness.ts + CompletenessTab.tsx — completeness scoring (§13.3, closed).

POST /valuations/:id/remind-documents.

No work.

## 16.2 Marketing blog

409.ai — a 25-article blog.

N409 status: Missing. No blog route in App.tsx, no article store. Every other marketing surface exists: landing, pricing, compare hub, 14 product pages, static pages, selector quiz.

Spec. help_articles (0048) already models authored content with slugs and rendering; a blog_posts table of the same shape plus published_at, author, excerpt and og_image, with /blog and /blog/:slug routes and Seo.tsx for meta tags. Content authoring is the bulk of the cost, not the code.

Priority: P2 · Effort: M (code S, content L).

# 17. Consolidated gap analysis

## 17.1 Gap table

| # | Gap | Section | Status | Class | Priority | Effort |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Stripe unconfigured in production | 13, 4.3 | Blocked | Configuration | P0 | S |
| 2 | Perplexity research built but unwired | 12.3 | Partial | Feature — AI | P0 | L |
| 3 | Specialty engine workspace UI absent | 7.2 | Partial | Ops UX | P0 | M |
| 4 | Narrative prompt library has no UI | 6.3 | Partial | Ops UX | P0 | S |
| 5 | 11 market-research prompts missing | 12.1 | Missing | Content + AI | P0 | M |
| 6 | promotional flag on auto emails | 13.2 | Missing | Compliance | P0 | S |
| 7 | Stale backsolved calculations unlisted | 7.4 | Data gap | Remediation | P0 | M |
| 8 | Stale QA reviews unlisted | 7.4 | Data gap | Remediation | P0 | S |
| 9 | Nine named listing tabs | 4.2 | Partial | Ops UX | P0 | S |
| 10 | Sidebar bucket counts + unread badges | 3.2 | Missing | Ops UX | P0 | S |
| 11 | Dashboard is thin — no activity, SLA or throughput | 3.1 | Partial | Ops UX | P1 | M |
| 12 | Network Items / persisted comparable set | 4.5 | Missing | Feature + defensibility | P1 | M |
| 13 | Job monitor reports but nothing alerts | — | Partial | Ops | P1 | M |
| 14 | Cross-partner API token listing | 14.1 | Partial | Ops UX | P2 | S |
| 15 | Inbox compose box | 15.2 | Partial | Ops UX | P2 | S |
| 16 | Legacy documents still in uploads | 9.2 | Data gap | Remediation | P2 | S |
| 17 | Per-valuation header counters | 4.6 | Partial | Ops UX | P2 | S |
| 18 | Calculations n/m nav badge | 7.3 | Partial | Ops UX | P2 | S |
| 19 | Partner Valuation saved entry point | 4.4 | Partial | Ops UX | P2 | S |
| 20 | Marketing blog | 16.2 | Missing | Marketing | P2 | M |
| 21 | Bedrock adapter | 12.2 | Missing | Deployment choice | P2 | M |

## 17.2 What the shape of this table says

Twenty-one gaps. Six of the ten P0 items are work that is already finished and not reachable — Stripe (code complete, no keys), Perplexity (adapter complete, no caller), specialty engines (eight engines, no UI), the narrative library (five endpoints, no page), plus the two data-remediation lists over queries already written down in REVISION. Only two P0 items are genuinely new capability: the market-research prompts and the promotional flag.

That is an unusual and favourable position. The expensive work — the engines, the adapters, the schema, the state machine — is done and tested. What remains is disproportionately the last layer: the page, the caller, the config, the list. Nine of the ten P0 items are S or M.

The three P1 items are where new surface actually has to be designed. Everything at P2 is parity or polish.

## 17.3 Sequencing

Sprint 1 — collect the sunk value. Items 1, 3, 4, 9, 10. All S or M, no new schema, no new engine. At the end of it Stripe settles, eight specialty engines are in the product, reviewers can edit narrative guidance, and the listing reads like the competitor's.

Sprint 2 — the research spine. Items 2 and 5 together; they are one piece of work. Schema, the public-field research pipeline with its containment test, the routes, the tab, and the thread into report_narrative.

Sprint 3 — compliance and remediation. Items 6, 7, 8 — one migration, one predicate, one remediation-list page hosting both queries.

Sprint 4 — new surface. Items 11, 12, 13.

Backlog. 14–21.

# 18. The top ten P0 gaps

Ranked by cost of leaving them alone.

### P0-1 · Stripe is unconfigured in production

/opt/N409/.env has no STRIPE_SECRET_KEY and no webhook secrets. Every client sees "Online payment is not available yet — we will invoice you instead", none of the payment handlers can fire, and nothing can enter the paid state except an ops advance on an engagement someone marked paid by hand. The code is complete and tested; the gate is a configuration step. Nothing else on this list costs revenue on every single engagement. See docs/billing-setup.md. Effort: S.

### P0-2 · Perplexity market research is built and nothing calls it

ai/app/perplexity.py and POST /ai/v1/research are complete, fenced against leaking client text, and tested. No route, no storage, no UI, no thread into drafting. Industry-conditions and market-outlook paragraphs are still written from the uploaded corpus alone and remain the weakest part of every generated draft. §12.3 specifies the schema, the public-field pipeline, the routes, the tab and the narrative integration. Effort: L.

### P0-3 · The specialty engines have no workspace UI

POST|GET /valuations/:id/specialty and the HMRC form endpoint are live. App.tsx has no route and CalculationsTab shows only the 409A engines. Eight engines and eleven product kinds are operable only by someone with a bearer token and curl. Frontend-only work; specialty exhibits already consume the stored result. Effort: M.

### P0-4 · Eleven market-research prompts are missing

company_overview, industry_overview, industry_outlook, competitor, six regional market_* variants and Industry_finder. One coherent family, and the only substantive AI breadth gap against 409.ai — the other nine of their twenty map onto N409 pipelines that are equal or better. Collapse the six regional variants into one region-parameterised topic. Ships with P0-2. Effort: M.

### P0-5 · The narrative prompt library has no editor

34 seeded rows, five endpoints, default_guidance preserved for reset, and the payload wired all the way into the drafting agent (routes/ai.ts:188 → report_narrative.sections_for()) — and no page. Migration 0114 exists so a reviewer can change DLOM framing and conclusion wording without a deploy; without the UI they still cannot. Also the mechanism that keeps specialty deliverables from reading as a 409A with the title swapped. One page, no schema, no endpoints, no integration. Effort: S.

### P0-6 · Auto emails have no promotional flag

The CAN-SPAM / GDPR / PECR line between a transactional message a client cannot opt out of and marketing they can. Either the renewal, feedback and re-engagement campaigns are going out as transactional, or a marketing opt-out is silencing status notifications. One column, one asymmetric suppression predicate, one checkbox — and it is a compliance control, not a feature. Effort: S.

### P0-7 · Stale backsolved calculations are unlisted and unflagged

Every calculation stored before 99383b2 that took the single-breakpoint backsolve path with a non-zero option pool holds an equity value low by roughly the pool's share, and any report rendered from one still says so. Nothing re-runs them, nothing flags them. Published opinions cannot be silently rewritten, so this needs the list first: results.approaches.opm_backsolve.method = 'backsolve_single' against inputs with options_outstanding > 0. Effort: M.

### P0-8 · Stale QA reviews are unlisted

Reviews recorded before 9ed0aa6 graded the parameter rather than the result, so a stored dlom_range check on a Chaffee/Finnerty run is either absent or about the wrong figure. Self-correcting for anything re-reviewed; what it does not do is re-open the gate on a valuation already published on one. Same shape as P0-7 — build one remediation-list surface hosting both queries. Effort: S.

### P0-9 · The listing has five tabs where the competitor has nine

Incomplete, Unverified, In Progress, Waiting On Client and Ignored are all states N409 stores and can query; the listing collapses them into five groups, so the most-used screen in the product cannot answer "what is stuck unverified" without hand-writing a filter. Define NAMED_BUCKETS once in domain/workflow.ts and have both the counts and the filter read it. Effort: S.

### P0-10 · The sidebar shows no counts

409.ai's nav carries a live count and an unread badge on every bucket; N409's carries static labels. The counts exist server-side and valuation_comment_reads already models per-reader unread correctly. One endpoint field, one hook, one badge component. The cheapest item on this list and the most visible. Effort: S.

# 19. Appendix A — evidence map

Every status claim above traces to one of these.

| Area | Primary evidence |
| --- | --- |
| Enumerations | src/services/valuation/migrations/0001_core.sql, 0107_paid_state.sql, 0109_fund_debt_kinds.sql |
| Roles & RBAC | 0002_seed_roles.sql, src/services/valuation/src/domain/permissions.ts, auth/rbac.ts |
| Overwrites | src/services/valuation/src/domain/overwrites.ts (68 fields, 6 categories), routes/overwrites.ts, pages/OverwritesSchemaPage.tsx |
| Workbook | domain/workbookTabs.ts, routes/workbook.ts, pages/valuation/WorkbookTab.tsx |
| Reports | domain/report.ts (16 skeletons), reportExhibits.ts, specialtyExhibits.ts, navExhibits.ts, 0010_m2_output_delivery.sql, src/services/report/ |
| Narrative library | 0114_narrative_prompt_library.sql, routes/narrativePrompts.ts, ai/app/agents/report_narrative.py |
| Engines | src/services/engine-wrapper/app/engine/ (33 modules), app/main.py (31 endpoints) |
| DLOM | engine/dlom.py — MODEL_DLOM_METHODS = {chaffee, finnerty, ghaidarov, longstaff}, DLOM_METHODS adds restricted_stock, qualitative; 0111_dlom_models_market_horizon.sql |
| Comparables | engine/comparables.py, engine/market_feed.py, ai/app/agents/comp_selection.py |
| AI service | ai/app/main.py, pipelines.py, perplexity.py, openrouter.py, anonymize.py, agents/ (6) |
| Prompt registry | 0040_p1p2_features.sql, 0045_prompt_versions.sql, 0060_ai_agents.sql, 0061_seed_agent_prompts.sql, domain/pipeline.ts (AI_PIPELINES, 12) |
| Communications | 0051_communications.sql, 0104_notification_sequences.sql (27 campaigns), 0113_admin_platform.sql (categories), domain/templateVariables.ts |
| Documents | 0105_document_categories.sql, 0112_document_categories_expand.sql, domain/documentCategories.ts (13) |
| Partners | 0047_partner_management.sql, 0050_partner_white_label.sql, 0091_white_label_branding.sql, 0102_partner_webhooks.sql, 0103_webhook_retries.sql, 0106_partner_subdomains.sql, 0113_admin_platform.sql |
| Inbox | 0113_admin_platform.sql (valuation_comment_reads), routes/inbox.ts, pages/InboxPage.tsx |
| Intake | 0072_intake_questionnaire.sql, 0092_client_intake_links.sql, domain/intakeKinds.ts, routes/intake.ts, clientIntake.ts, onboarding.ts |
| Listing & filters | pages/ValuationsPage.tsx, lib/types.ts (STATE_GROUPS, VALUATION_STATES), 0088_saved_views.sql |
| Router | src/services/web-frontend/src/App.tsx |
| Known gaps of record | REVISION gap: lines |

Counts as audited: 115 migrations, 86 tables, 80 route modules in the valuation service, 26 workspace tabs, 33 engine modules, 31 engine endpoints, 6 AI agents, 12 AI pipelines, 68 overwrite fields, 13 document categories, 18 role keys, 27 auto-email campaigns, 32 communication templates, 15 valuation kinds, 15 lifecycle states, 16 report skeletons.

# 20. Appendix B — gaps closed since the last design document

Section 13 of N409-System-Design.docx was verified at commit 8861b0c. The following items from that list, and from docs/409AI_FEATURE_GAPS.md (2026-07-10), are now closed. A reader working from either document should not re-do them.

| Old ref | Gap as recorded | Now |
| --- | --- | --- |
| 13.1 | Perplexity market research — "grep -ril perplexity returns nothing" | Adapter built (ai/app/perplexity.py, POST /ai/v1/research, two test files). Still unwired — re-scoped as P0-2, a smaller job than it was. |
| 13.2 | ~19 narrative prompts missing | Partly closed: 0114 seeded 34 narrative-section rows. The 11 market-research prompts remain — P0-4. |
| 13.3 | Missing-data completeness scoring | Closed — domain/dataCompleteness.ts, routes/dataCompleteness.ts, CompletenessTab.tsx. |
| 13.4 | Comparables depth | Closed in the engine — comparables.py has SIC similarity, log/linear proximity, screening reasons, quartiles, primary-multiple selection; test_comp_multisource.py. Persistence of the peer set is a separate item (P1-12). |
| 13.5 | Financial anomaly detection | Closed — engine/anomalies.py. |
| 13.6 | LTM vs NTM multiples | Closed — market_horizon enum (0111), ebitda_ntm in the extraction fields. |
| 13.7 | 820 / gifts / ifrs2 engine dispatch | Closed — fair_value_820.py, gift_estate.py, ifrs2.py, each with an endpoint. |
| 13.8 | Additional DLOM models | Closed — Ghaidarov, Longstaff and restricted-stock studies in dlom.py; enum extended in 0111. |
| 13.9 | Marketing blog | Open — P2-20. |
| 13.10 | Interactive package graph | Closed — routes/packageView.ts, pages/valuation/PackageTab.tsx. |
| 13.11 | Phone country-code selector | Closed — components/PhoneInput.tsx, domain/phone.ts. |
| 13.12 | Specialty pipeline has no workspace UI | Open — P0-3. |
| 13.13 | Stale backsolved equity values | Open — P0-7. |
| 13.14 | Stale QA reviews | Open — P0-8. |
| 13.15 | Stripe unconfigured | Open — P0-1. |
| — | Document categories 6 → 13 | Closed — 0112. Legacy re-filing remains (P2-16). |
| — | Template categories and variable catalog | Closed — 0113, 15 declared variables. |
| — | Role catalog and capability matrix | Closed — domain/permissions.ts, asserted against auth/rbac.ts. |
| — | Partner terms (prepaid, cc_emails, subdomain) | Closed — 0113. |
| — | Job monitor | Closed as a report; alerting remains (P1-13). |
| — | Shared inbox | Closed — 0113, per-reader read state. Compose box remains (P2-15). |
| — | Cap-table structure graph | Closed — domain/capTableGraph.ts, CapTableGraph.tsx. |

One correction to the record: §1.2 of the existing document states the AI layer has "8 seeded prompts" and that "Perplexity research is absent". As audited, AI_PIPELINES carries 12 entries with seeded prompts, narrative_prompts carries 34 more rows, and the Perplexity adapter exists with its own route and tests. The characterisation of the gap changes accordingly — it is a wiring and content gap, not an absence, and it is a smaller job than that document scoped.